## Slide 1: Tutor Nation Sprint 3 Presentation
Github URL: https://github.com/ahconnors/Tutor_Nation
Project Website: https://remcculley.github.io/tutor-nation-website
August Connors
Casey Derringer
Minseok Kim
Ryan McCulley

## Slide 2: Project Reminder
Tutoring Service for K-12
Mobile learning app
Personalized practice outside of sessions
Progress so far

## Slide 3: Project Backlog Highlights
Invite students as Tutor
Open and complete lessons as student
View and modify profile as student

## Slide 4: Sprint 3 Goals
Address cyber vulnerabilities
Finish connecting frontend to backend
Complete login functionality
Implement sample student activity
Misc. sponsor features

## Slide 5: Sprint 3 Backlog
Utilize secrets manager for creds, setup HTTPS for backend, authenticate backend endpoints, login page
Add student backend calls to frontend
  Allow dynamic data display based on backend response
Inviting students to the app as a tutor
Generate sample lesson, design reuseable component to display lesson

## Slide 6
Accomplishments
Users can login and create accounts
Tutors can add students from tutor view
Students can view a sample lesson
Addressed ~3 cyber vulnerabilities
Feedback
Sponsors appreciate feature wishlist we've completed this sprint
Cyber Feedback:
  Exposed credentials
  Container as root
  Backend authentication
  Login page backdoor

## Slide 7: Remaining Work
Round out parent functionality
Implement admin view for easily managing users
Integrate AI lesson generation
Allow tutors to make modifications to student activities
Lessons Learned
Learned lots about AWS hosting
SWE team best practices
Overall project development lifecycle
Managing sponsor expectations

## Slide 8: Accessibility Considerations
Not at forefront of early development
Future Work on this could include:
  Responsiveness to various devices (iPad, for example)
  Adding alt text for images
  Ensuring proper contrast in color palette

## Slide 9: Team Contributions
August Connors
  Update student profile
  Added PUT requests in frontend API calls
  User guide documentation
  Demo video
Casey Derringer
  Connected student view to backend
  Development documentation
  Generated sample lesson and component
  Docker cont. vulnerability
Minseok Kim
  Implemented Authentication and Authorization
  Implemented login features (Google, Apple)
  Deployment documentation
Ryan McCulley
  Endpoint testing
  Sprint Planning and Structuring
  Testing Documentation
  Domain name, SSL, Route 53 on AWS

## Slide 10: Demo