## Slide 1: Tutor Nation Sprint 2 Presentation
Github URL: https://github.com/ahconnors/Tutor_Nation
Project Website: https://remcculley.github.io/tutor-nation-website
August Connors
Casey Derringer
Minseok Kim
Ryan McCulley

## Slide 2: Project Reminder
Tutoring Service for K-12
Mobile learning app
Personalized practice outside of sessions

## Slide 3: Project Backlog Highlights
View and open lesson content on student page
View tutors that students are assigned to on parent page
View list of students as tutor

## Slide 4: Sprint 2 Goals
Start setting up backend
Define PostgreSQL database
Connect app views
Align views with consistent design

## Slide 5: Sprint 2 Backlog
Setup SpringBoot application to control backend
  Write controllers for various views
Define/Create Student, Parent, Tutor tables
Implement reusable components across frontend views
Define common data structures that DB info can be stored in

## Slide 6
Accomplishments
Deployed backend to AWS
Defined table specifications for database
Connected various app views
Refactored frontend designs for consistency
Backend controllers (student and tutor)
Feedback
Sponsors are very pleased with flow and look of app
"A+" - TutorNation Sponsors
Cyber Feedback:
  Credential Management
  Client-side backdoors
  Exposed API keys

## Slide 7: Remaining Work
Finish backend calls
Test app functionality with dummy data
Generate content/activities
Create documentation for use and deployment
Poor division of roles
  Component-based division would have been better
  Would prevent frontend refactoring
Lessons Learned

## Slide 8: Technologies Used
Swift
  Readable code
  Easy frontend development (SwiftUI)
  Inconvenient to develop on Mac
SpringBoot
  Robust, maintainable, easy to collaborate on
  IntelliJ IDEA somewhat buggy
AWS
  EC2 for backend deployment
  RDS for PostgreSQL database
  Difficult to configure

## Slide 9: Team Contributions
August Connors
  Implementing reusable components
  Frontend API calls
Casey Derringer
  Profile page on student view
  Splash screen
  Completed student controller
Minseok Kim
  Configured backend with docker
  Set up AWS RDS database
  Deployed code to AWS EC2
  Completed Tutor Controller
Ryan McCulley
  Defined and Checked Data Tables for All Users
  Planned out Backend Calls for All Users
  Helped Straighten Backend Pathways

## Slide 10: Demo